NEXT360

Multi-Vendor Organic Commerce Platform

Master Technical & Product Plan

Prepared by: Engineering Leadership

Owner: Shivaganesh Gajavelli — Founder, CEO/CTO/COO, SLICK Studios

Document version 1.0

# Table of Contents

1. Executive Summary

2. System Architecture

3. Monorepo & Codebase Structure

4. Database Schema (Prisma)

5. Backend API Architecture

6. Payments — Razorpay Route

7. User App — UI/UX & Screens

8. Delivery Partner App — UI/UX & Screens

9. Vendor Web — Screens

10. Admin Web — Screens

11. Build Sequence & Phasing

12. Risk Register & Open Decisions

13. Appendix — Design Tokens

# 1. Executive Summary

Next360 is a re-scoped, ground-up multi-vendor marketplace platform spanning three organic/sustainable product categories — Organic, Natural, and Eco-Friendly. The platform follows a Swiggy/Zomato-style multi-vendor model: a single customer order can be split across multiple independent vendors, each fulfilled and tracked separately.

The platform consists of five coordinated codebases sharing a single backend and a single source of truth for data models:

- User App (React Native / Expo) — consumer-facing, ultra-premium earthy design language

- Delivery Partner App (React Native / Expo) — fast, utilitarian, task-execution focused

- Vendor Web (Next.js) — catalog and order management for sellers

- Admin Web (Next.js) — platform oversight, approvals, dispute resolution

- API (Fastify + Prisma + PostgreSQL) — single backend serving all four client surfaces

This document is the canonical technical and product reference for the engineering team. It consolidates every architectural, schema, UI/UX, and sequencing decision made during planning into one build-ready specification.

# 2. System Architecture

One backend, four client surfaces. No client talks to the database directly; all access is mediated through the Fastify API.

| Surface | Technology | Primary Users | Hosting |
| --- | --- | --- | --- |
| User App | React Native (Expo) | Buyers | App Store / Play Store |
| Delivery Partner App | React Native (Expo) | Delivery agents | App Store / Play Store |
| Admin Web | Next.js | Platform owner / ops | GCP Cloud Run / Vercel |
| Vendor Web | Next.js | Sellers | GCP Cloud Run / Vercel |
| Backend API | Fastify (Node.js) | All surfaces | GCP Cloud Run |

## 2.1 Architectural Principles

- Single Prisma schema is the only source of truth for data shape — no schema drift between surfaces.

- Zod validators shared between API (server-side validation) and clients (form validation) via the validators package.

- Manual-first MVP: vendor approval, product approval, and order confirmation are admin/vendor-gated, not automated, at launch.

- Zone-gated launch: Hyderabad and Vijayawada only at MVP.

- COD capped at ₹2,000 per India-specific operational constraint.

# 3. Monorepo & Codebase Structure

Turborepo-managed monorepo. Apps consume shared packages; packages never depend on apps.

next360/

├── apps/

│   ├── mobile-user/          # Expo app — buyers

│   ├── mobile-delivery/       # Expo app — delivery partners

│   ├── web-admin/             # Next.js — admin panel

│   ├── web-vendor/            # Next.js — vendor dashboard

│   └── api/                   # Fastify backend

├── packages/

│   ├── database/              # Prisma schema + client (single source)

│   ├── shared-types/          # TypeScript types shared everywhere

│   ├── ui-web/                # shadcn/ui based components (admin + vendor)

│   ├── ui-mobile/             # Shared RN components (user + delivery apps)

│   ├── api-client/            # Typed fetch/axios client + React Query hooks

│   ├── validators/            # Zod schemas — shared between API and clients

│   └── config/                # ESLint, TS config, Tailwind config

├── turbo.json

└── package.json

## 3.1 Why two separate web apps (not one with role routing)

Admin and Vendor have near-zero UI overlap and different access models. Two separate Next.js apps sharing packages/ui-web give clean deploy boundaries and eliminate any risk of admin routes leaking into the vendor bundle.

# 4. Database Schema (Prisma)

This is the canonical schema. All five codebases derive their types from this file via packages/database.

## 4.1 Enums

enum Category {

ORGANIC

NATURAL

ECO_FRIENDLY

}

enum UserRole {

CUSTOMER

VENDOR

DELIVERY_PARTNER

ADMIN

}

enum VendorStatus {

PENDING

APPROVED

SUSPENDED

REJECTED

}

enum OrderStatus {

PLACED

CONFIRMED

PACKED

ASSIGNED_TO_DELIVERY

PICKED_UP

OUT_FOR_DELIVERY

DELIVERED

CANCELLED

REFUNDED

}

enum DeliveryPartnerStatus {

OFFLINE

AVAILABLE

ON_DELIVERY

}

## 4.2 Core Models

model User {

id            String   @id @default(uuid())

phone         String   @unique

email         String?  @unique

role          UserRole

name          String?

createdAt     DateTime @default(now())

vendorProfile    Vendor?

deliveryProfile  DeliveryPartner?

addresses        Address[]

orders           Order[]

cart             CartItem[]

reviews          Review[]

}

model Vendor {

id            String       @id @default(uuid())

userId        String       @unique

user          User         @relation(fields: [userId], references: [id])

businessName  String

gstNumber     String?

status        VendorStatus @default(PENDING)

categories    Category[]

zoneId        String

zone          Zone         @relation(fields: [zoneId], references: [id])

commissionPct Decimal      @default(10)

razorpayAccountId String?

products      Product[]

orders        OrderVendorGroup[]

createdAt     DateTime     @default(now())

}

model Zone {

id        String   @id @default(uuid())

name      String

city      String

isActive  Boolean  @default(true)

}

model Product {

id          String   @id @default(uuid())

vendorId    String

vendor      Vendor   @relation(fields: [vendorId], references: [id])

category    Category

name        String

description String

price       Decimal

unit        String

stock       Int

images      String[]

isApproved  Boolean  @default(false)

isActive    Boolean  @default(true)

createdAt   DateTime @default(now())

cartItems   CartItem[]

orderItems  OrderItem[]

}

model CartItem {

id        String  @id @default(uuid())

userId    String

user      User    @relation(fields: [userId], references: [id])

productId String

product   Product @relation(fields: [productId], references: [id])

quantity  Int

@@unique([userId, productId])

}

## 4.3 Order Models — Multi-Vendor Split (Critical Pattern)

OrderVendorGroup is the single most important pattern in this schema. One Order can contain items from multiple vendors; each vendor's portion is tracked, fulfilled, and delivered independently — mirroring the Swiggy/Zomato cart-split-by-restaurant model.

model Order {

id              String      @id @default(uuid())

userId          String

user            User        @relation(fields: [userId], references: [id])

addressId       String

address         Address     @relation(fields: [addressId], references: [id])

totalAmount     Decimal

paymentMethod   String      // RAZORPAY, COD

paymentStatus   String      // PENDING, PAID, FAILED, REFUNDED

razorpayOrderId String?

status          OrderStatus @default(PLACED)

vendorGroups    OrderVendorGroup[]

createdAt       DateTime    @default(now())

}

model OrderVendorGroup {

id              String   @id @default(uuid())

orderId         String

order           Order    @relation(fields: [orderId], references: [id])

vendorId        String

vendor          Vendor   @relation(fields: [vendorId], references: [id])

subtotal        Decimal

status          OrderStatus @default(PLACED)

items           OrderItem[]

delivery        DeliveryAssignment?

}

model OrderItem {

id                String           @id @default(uuid())

orderVendorGroupId String

group             OrderVendorGroup @relation(fields: [orderVendorGroupId], references: [id])

productId         String

product           Product          @relation(fields: [productId], references: [id])

quantity          Int

priceAtPurchase    Decimal

}

## 4.4 Delivery & Supporting Models

model DeliveryPartner {

id        String                 @id @default(uuid())

userId    String                 @unique

user      User                   @relation(fields: [userId], references: [id])

vehicleType String

zoneId    String

zone      Zone                   @relation(fields: [zoneId], references: [id])

status    DeliveryPartnerStatus  @default(OFFLINE)

currentLat Float?

currentLng Float?

assignments DeliveryAssignment[]

}

model DeliveryAssignment {

id                  String   @id @default(uuid())

orderVendorGroupId  String   @unique

orderVendorGroup    OrderVendorGroup @relation(fields: [orderVendorGroupId], references: [id])

deliveryPartnerId   String

deliveryPartner     DeliveryPartner @relation(fields: [deliveryPartnerId], references: [id])

assignedAt          DateTime @default(now())

pickedUpAt          DateTime?

deliveredAt         DateTime?

otp                 String

}

model Address {

id        String  @id @default(uuid())

userId    String

user      User    @relation(fields: [userId], references: [id])

label     String

line1     String

line2     String?

city      String

pincode   String

lat       Float

lng       Float

}

model Review {

id        String  @id @default(uuid())

userId    String

user      User    @relation(fields: [userId], references: [id])

productId String

product   Product @relation(fields: [productId], references: [id])

rating    Int

comment   String?

createdAt DateTime @default(now())

}

# 5. Backend API Architecture

apps/api/

├── src/

│   ├── modules/

│   │   ├── auth/           # Firebase Auth verification, JWT issuance

│   │   ├── catalog/        # products, categories, search

│   │   ├── cart/

│   │   ├── orders/         # order creation, splitting into vendor groups

│   │   ├── payments/       # Razorpay (payment + Route payouts)

│   │   ├── delivery/       # assignment, tracking, OTP verification

│   │   ├── vendors/        # onboarding, catalog management

│   │   ├── admin/          # approvals, zone management, payouts oversight

│   │   └── notifications/  # WhatsApp/SMS/push

│   ├── plugins/            # Fastify plugins (auth guard, rate-limit, cors)

│   ├── lib/                # Razorpay client, Redis client, Firebase admin

│   └── server.ts

## 5.1 Critical Flows

- Order placement: cart validated → split by vendorId into OrderVendorGroup records → single Razorpay order created for the total → on payment success, each vendor group moves to CONFIRMED.

- Delivery assignment: admin/auto-assign by zone + nearest available DeliveryPartner → push notification to delivery app → accept/reject window using Redis-based assignment locking.

- Real-time tracking: delivery partner app pushes currentLat/currentLng periodically → WebSocket gateway relays to the user app for live order tracking.

## 5.2 Real-Time Layer

Fastify + @fastify/websocket (or Socket.io for room-based broadcasting) handles: order status updates, live delivery location, and vendor new-order alerts. Polling is avoided to protect mobile battery life.

# 6. Payments — Razorpay Route

This is the financial backbone of the multi-vendor model.

- Customer pays the full order total via Razorpay Checkout.

- Funds land in the platform's primary Razorpay account.

- Razorpay Route auto-splits payout to each vendor's linked account based on subtotal minus commissionPct.

- Delivery partner payouts are handled separately (per-delivery fee, batched weekly) — not through Route, since partners are not marketplace "vendors."

Vendor Route onboarding (linked account creation) must be built as part of the Vendor Web payouts module — flagged in the Risk Register (Section 12).

# 7. User App — UI/UX & Screens

Design direction: Earthy, ultra-premium. Deliberately avoids the generic AI-design defaults (warm cream + thin serif + terracotta accent) by grounding the palette in real organic-farming material and using a slab serif with texture rather than an elegant thin serif.

## 7.1 Design Tokens

| Token | Hex / Value | Usage |
| --- | --- | --- |
| Base background | #F7F3EA (Raw Cotton) | Constant across all categories |
| Body text | #1C1B17 (Near-black bark) | Constant across all categories |
| Brass accent | #C9A66B | Prices, premium badges — constant, never themed |
| Organic accent | #5C6B4D (Moss) | Theme when Organic category active |
| Natural accent | #9B6A3F (Terracotta clay) | Theme when Natural category active |
| Eco-Friendly accent | #2F5D62 (Eucalyptus teal) | Theme when Eco-Friendly category active |
| Display typeface | Fraunces (slab serif) | Category names, hero moments, prices |
| Body typeface | Inter / General Sans | Body copy, descriptions |
| Utility typeface | JetBrains Mono | Weights, units, order IDs, prices |

## 7.2 Theming Rule

Only accent, accent-tint, and card-border swap per category. Base background, body text, and the brass price accent remain fixed across all three categories — this keeps the app feeling like one premium product with three moods, not three different apps.

- Re-themes: Home, Category Feed, Vendor Storefront cards, category CTAs, swatch selector

- Does NOT re-theme: Cart, Checkout, Order Tracking, Profile — these are category-agnostic since a cart can span multiple categories at once

## 7.3 Signature Element

The category switcher is not a tab bar — it is a tactile "material swatch" selector. Three textured swatches (moss fibre, clay grain, eucalyptus weave) bleed their accent color across the screen on selection, via a 200–250ms crossfade (not an instant snap).

## 7.4 Screen Inventory

| Flow | Screen | Notes |
| --- | --- | --- |
| Entry & Auth | Splash | Brand mark, brief |
| Entry & Auth | Onboarding (3 slides) | One slide per category |
| Entry & Auth | Phone Auth (OTP) | Minimal, single focus |
| Entry & Auth | Zone Check | Graceful block if outside Hyderabad/Vijayawada |
| Home & Discovery | Home | Greeting, search, swatch toggle, banner, curated row, top-selling row, catalog grid |
| Home & Discovery | Category Feed | Herbarium-grid scroll within one category |
| Home & Discovery | Search Results | Cross-category, filter chips |
| Home & Discovery | Vendor Storefront | Single vendor catalog + credentials |
| Product & Cart | Product Detail (Bottom Sheet) | 45% snap quick-add, 90% snap full details — never a full navigation |
| Product & Cart | Cart | Grouped by vendor (mirrors OrderVendorGroup) |
| Product & Cart | Empty Cart | Invitation-style empty state |
| Checkout & Orders | Address Select/Add | Saved addresses + map-pin add |
| Checkout & Orders | Order Review | Per-vendor breakdown before payment |
| Checkout & Orders | Razorpay Checkout | Native Razorpay sheet |
| Checkout & Orders | Order Confirmation | Order ID in mono type |
| Checkout & Orders | Live Tracking | Map + delivery partner location + status timeline |
| Checkout & Orders | Order History / Detail / Review | Re-order action, post-delivery rating |
| Profile & Support | Profile, Addresses, Wishlist, Support, Settings | Telugu/English language toggle supported |

## 7.5 Navigation

Floating pill-shaped bottom nav, 4 items: Home, All Products, Favorites, Orders. Search lives in a persistent top bar on Home, All Products, and Search Results — not in the nav. The 3-category toggle lives as filter chips inside "All Products," not duplicated in the nav.

## 7.6 Product Card & Bottom Sheet Interaction

Tapping a product card opens a bottom sheet PDP (not a full-screen navigation) — preserves browsing rhythm for high-frequency glance-and-add behavior, the same pattern used by Zomato/Swiggy.

- Tap card body → opens sheet at 45% height (quick-add: photo, price, unit, qty stepper, Add to Cart)

- Tap the inline [+] stepper on the card → adds 1 unit directly, no sheet (speed path for repeat buyers)

- "View full details" inside the sheet → expands to 90% height (description, more images, vendor link, reviews) — never navigates away

- Library: @gorhom/bottom-sheet — handles gesture-driven snap points, backdrop, and keyboard avoidance correctly

# 8. Delivery Partner App — UI/UX & Screens

Deliberate design departure from the User App. This audience is often moving, one-handed, time-pressured. Speed-of-glance and single-action-per-screen outrank visual richness entirely.

## 8.1 Design Departure Table

| Dimension | User App | Delivery Partner App |
| --- | --- | --- |
| Visual goal | Premium, browsable | Fast, glanceable, zero-friction |
| Typography | Fraunces display serif | Sans-only — no serif, reads faster at a glance |
| Color | 3-category re-theming | One fixed palette, no theming |
| Interaction | Bottom sheets, scroll-heavy | Big tap targets, minimal scroll, one primary action per screen |
| Card style | Herbarium, generous whitespace | Dense, info-first, status-color-coded |

## 8.2 Screen Inventory

| Screen | Purpose |
| --- | --- |
| Splash → Phone OTP Auth | No onboarding carousel — straight to earning |
| Vehicle/Zone Setup (first-time only) | One-time profile completion |
| Home / Availability Toggle | Dominant Online/Offline control + today's glance-stats |
| Incoming Assignment (full-screen modal) | 30-second countdown, Accept/Reject, no card pattern |
| Active Delivery (single evolving screen) | Map-first; state changes content, never re-navigates |
| Delivery Complete | Brief confirmation, auto-returns to Home |
| Earnings | Today/Week/Month tabs, flat number-first list, no charts |
| History | Same flat-list pattern as Earnings |
| Profile | Name, vehicle, zone, document status, support, logout |

## 8.3 Explicitly Excluded Patterns (and why)

- No bottom sheets — partner needs full information immediately; peek-then-expand is a browsing pattern, not a task-execution pattern.

- No category theming — zero functional payoff for this audience.

- No onboarding carousel — wasted friction for someone trying to start earning.

- No nav during active delivery — bottom nav disappears entirely; partner should never accidentally navigate away from the current required action.

# 9. Vendor Web — Screens

Operational tool, not a consumer experience. Standard dashboard conventions: fixed sidebar, dense tables, desktop-first (vendors manage from a shop-counter PC). No theming, no Fraunces, no bottom sheets.

## 9.1 Layout Shell

Sidebar: Dashboard | Orders | Products | Inventory | Payouts | Settings

Top bar: Vendor name | Notifications | Avatar

## 9.2 Screen Inventory

| Screen | Purpose |
| --- | --- |
| Dashboard | New orders count, revenue today, low-stock alerts, pending payout |
| Orders Queue | Tabs: New / Preparing / Ready / Completed — mirrors OrderVendorGroup.status exactly |
| Order Detail | Items, customer name + zone (not full address), single status-advance action |
| Products | Table: image, name, category, price, stock, active toggle |
| Add/Edit Product | Submitting sets isApproved: false until admin review — "Pending approval" badge shown |
| Inventory | Stock levels, inline quick-edit, low-stock flagged in red |
| Payouts | Razorpay Route payout history — read-only ledger |
| Settings/Profile | Business name, GST, zone, bank/Razorpay linking, password |

# 10. Admin Web — Screens

Highest information density of all four surfaces. Job: gatekeep quality, oversee the marketplace, resolve what vendors/delivery partners cannot.

## 10.1 Layout Shell

Sidebar: Dashboard | Vendors | Products | Orders | Delivery Partners | Zones | Payouts | Disputes | Settings

## 10.2 Screen Inventory

| Screen | Purpose |
| --- | --- |
| Dashboard | Total orders today, GMV, active vendors, pending approvals, partners online |
| Vendor Approvals | Review business details, GST doc, requested categories → Approve/Reject with stored reason |
| Product Approvals | Queue of isApproved: false products — bulk-approve checkbox required from day one (high volume expected) |
| All Vendors | Table: name, zone, status, product count, rating, commission % — click through to suspend |
| All Products | Cross-vendor catalog view for moderation/search — admin does not edit, vendor owns edits |
| Orders Oversight | Every order, every vendor — for dispute resolution and monitoring, not day-to-day fulfilment |
| Delivery Partners | List, status, zone, completed deliveries, rating, document verification — same approval pattern as vendors |
| Zones | Add/edit/activate zones, delivery radius, COD cap enforcement toggle (₹2,000 rule) |
| Payouts Oversight | View all vendor payout batches; manual override/retry path for failed Razorpay Route payouts |
| Disputes | Refund requests and complaints linked to specific orders, resolution notes + action |

## 10.3 Cross-Cutting Note

Vendor and Admin Web are deliberately boring in visual treatment. shadcn/ui default data-table and dialog patterns are the correct choice here, not a shortcut — an admin spending hours a day in this tool needs density and speed, not delight.

# 11. Build Sequence & Phasing

Sequencing avoids building consumer-facing screens before there is vendor data to populate them — manual-first MVP philosophy applied consistently.

| Phase | Scope | Unblocks |
| --- | --- | --- |
| Phase 0 | Prisma schema finalized + migrated; shared-types and validators scaffolded | All subsequent API and client work |
| Phase 1 | apps/api core: auth, catalog, cart, order creation (no payment yet) | Vendor onboarding, catalog population |
| Phase 2 | Vendor Web: onboarding + catalog management | Vendors can list products |
| Phase 3 | Admin Web: vendor approval flow | Gates Phase 2 vendors live |
| Phase 4 | User App: browse → cart → checkout (Razorpay integration here) | First real customer orders |
| Phase 5 | Delivery Partner App + assignment module + real-time tracking | End-to-end order fulfilment |
| Phase 6 | Notifications (WhatsApp/SMS), reviews, analytics | Retention and post-launch iteration |

# 12. Risk Register & Open Decisions

Items a technical lead should resolve before or during early build phases — not yet decided in prior planning sessions.

| # | Item | Why it matters | Recommended action |
| --- | --- | --- | --- |
| 1 | Razorpay Route vendor onboarding flow | Vendors cannot be paid without a linked account; this is a multi-step KYC flow with Razorpay, not a simple form | Scope as its own sub-module inside Vendor Web Payouts; budget extra time for Razorpay's verification turnaround |
| 2 | Auth provider confirmation | Plan references Firebase Auth in API flows but this hasn't been explicitly locked with the team | Confirm Firebase Auth (phone OTP) as final choice before Phase 1 starts |
| 3 | CI/CD pipeline for 5-codebase monorepo | Turborepo needs explicit pipeline caching/build-graph config or CI times balloon | Set up GitHub Actions with Turborepo remote caching before Phase 1 merges pile up |
| 4 | Environment strategy (dev/staging/prod) | Not yet defined — GCP Cloud Run projects, Supabase/Postgres instances, Redis instances per environment | Decide before Phase 1: at minimum dev + prod; staging recommended before Phase 4 (real payments) |
| 5 | Redis hosting for slot/assignment locking | Delivery assignment locking and OP-booking-style patterns depend on Redis being available and low-latency | Confirm Upstash Redis or GCP Memorystore before Phase 5 |
| 6 | Wishlist scope | Flagged earlier as expected at "ultra-premium" tier but not yet committed to a phase | Decide: include in Phase 4 or defer to Phase 6 |
| 7 | Onboarding asset readiness (User App) | 3-slide category onboarding only works if real photography/illustration exists per category at launch | Confirm asset pipeline before Phase 4 UI build starts |
| 8 | SLICK Studios business registration | Per earlier MOU/legal planning, SLICK Studios is not yet registered as an entity | Register as sole proprietorship promptly; convert to Pvt Ltd within 6–12 months per prior plan |

# 13. Appendix — Design Tokens (Reference)

## 13.1 User App Tokens

export const categoryThemes = {

ORGANIC: {

accent: '#5C6B4D',

accentTint: '#EDF0E8',

cardBorder: 'rgba(92,107,77,0.3)',

},

NATURAL: {

accent: '#9B6A3F',

accentTint: '#F4ECE3',

cardBorder: 'rgba(155,106,63,0.3)',

},

ECO_FRIENDLY: {

accent: '#2F5D62',

accentTint: '#E7EEEE',

cardBorder: 'rgba(47,93,98,0.3)',

},

} as const;

export const baseTokens = {

background: '#F7F3EA',

text: '#1C1B17',

brass: '#C9A66B',

};

A working pixel-perfect HTML/CSS preview of the User App Home screen has been built and delivered separately (next360-home-preview.html) demonstrating live category re-theming.

## 13.2 Document History

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-06-26 | Initial consolidated master plan from architecture, schema, and UI/UX planning sessions |